TEAM DEEPIRI · DOC 3 OF 3 · TASK DISTRIBUTION Deepiri Client Hub Task Distribution — Who Builds What Structured for parallel development. Phase 5 (Immersive) can start after Phase 2. 3 tracks. 8 phases. Every task assigned.

Build Order Hub Server (Phase 2) first — Portal and Immersive both depend on it for health data and event relay. Portal Shell (Phase 3) second — it is the daily driver and fastest to get into engineers hands. Immersive (Phase 5) can be built in parallel by a separate developer once Phase 2 Hub Server WebSocket is live. All other phases proceed sequentially on Portal.

## The Three Development Tracks

Phase 1 is done together — everyone sets up the monorepo. After that, three tracks run with clear ownership.

| Track A — Portal + Hub Server | Track B — Immersive (3D) | Track C — Shared / Integration |
| --- | --- | --- |
| Phases 2, 3, 4, 6, 7, 8 Hub Server, Portal shell, all visualizations, AI sidebar, onboarding, polish | Phase 5 only Immersive Three.js scene — starts after Phase 2 Hub Server WebSocket is live | Phase 1 Monorepo setup, shared types, Docker, Nginx — done together at project start |

## Task Distribution by Developer

Note Assign these blocks based on your actual team size. If you have 2 devs: Dev A takes Track A, Dev B takes Track B + helps on Track C. If 3 devs: one per track. If more: split Track A phases between multiple people.

Dev A — Portal Lead Owns the main Portal application and Hub Server. The backbone of the whole hub. Phases: Phase 2 (Hub Server), Phase 3 (Shell + Auth), Phase 4 (Portal Pages), Phase 6 (AI), Phase 8 (Polish) Phase 2 — Hub Server - Set up Fastify server in packages/server, port 5200 - Build HealthPoller.ts — polls api-gateway /health/all every 10s - Build ImmersiveChecker.ts — pings :5174, returns live/down to Portal - Build WebSocketRelay.ts — connects to realtime-gateway :5008, rebroadcasts events - Build registry routes — GET /registry, PATCH /registry/:id - Build DockerWatcher.ts — docker compose ps per repo - Build POST /webhook/github — auto-discovers new repos Phase 3 — Portal Shell + Auth - Build Shell.tsx — 3-column layout: sidebar, main, Cyrex sidebar - Build useImmersiveStatus.ts hook — polls /health/immersive every 30s - Build conditional Enter 3D button in topbar with Framer Motion fade-in/out - Wire auth flow — login page, JWT in Zustand authStore, apiClient interceptor - Set up all Zustand stores: authStore, healthStore, eventStore, uiStore - Set up React Router v6 with all routes, lazy loading, AuthGuard Phase 4 — Portal Visualizations - Event Stream River — five RiverLane columns, virtual list, filter bar, pause - Dependency Map — import from deepiri-vizult + deepiri-pkg-manager, HeatMatrix + Graph modes - Ops Dashboard — Recharts panels per service, time-range selector - Platform Pulse — ECG timeline, ServiceRow, incident expand, overlay toggle - Sankey + Journey Tracer — d3-sankey, animated dot trace - Repo Launchpad — registry grid, CloneModal, launch buttons, repo detail Phase 6 — Cyrex AI + Workspace - CyrexSidebar.tsx — persistent right panel, streaming response, quick action chips - cyrexService.ts — POST to diri-cyrex :8000, ReadableStream token rendering - Context injection — current route, selected service, last 3 health events - AIWorkspace.tsx — two-panel Cyrex + Persola iframe, tab bar Phase 8 — Polish + Team Ops - Migrate tasks, notifications, messages, analytics from existing frontend - Performance: React.lazy, Zustand selectors, Hub Server cache, virtual lists - Error states: skeletons, boundaries, fallback polling, graceful unavailable states - If Immersive goes down mid-session — Enter 3D button fades out cleanly

Dev B — Immersive Lead Owns the Three.js 3D scene. Isolated service. Can start after Phase 2 Hub Server WebSocket is live. Phases: Phase 5 (Immersive — all of it), Phase 8 (mobile fallback + performance) Phase 5 — Setup - Create packages/immersive — Vite app port 5174 - Install three, @react-three/fiber, @react-three/drei - Connect to Hub Server :5200 WebSocket on mount for health + events - Receive JWT from Portal via window.addEventListener('message') - Full screen canvas, no shell, Back to Portal button fixed top-left - sceneStore: selectedNode, cameraTarget, filters, particlesEnabled, constellationMode Phase 5 — Layer 1: Service Galaxy - UniverseScene.tsx — @react-three/fiber Canvas, star field Points, ambient + point lights - ServiceNode.tsx — instancedMesh sphere per service, size by connection count - Health color updated per frame from sceneStore (fed by Hub Server WebSocket) - EdgeLine.tsx — Line2 thick edges, pulse shader animates highlight along line direction - Category cluster initial positions: Platform left, AI right, Comms top - Hover: scale 1.15x + ring + tooltip. Click: camera animates, ServicePanel opens. Phase 5 — Layer 2: Event Particles - EventParticles.tsx — BufferGeometry pre-allocated particle pool - Particles fly CatmullRomCurve3 paths between service nodes - Color per producer from @deepiri/shared colorMap — identical to Portal Event River lanes - Spawn particle on each Hub Server WebSocket event — visual = actual platform activity - Particle pool reuse — zero per-frame allocation after init - Errors: red particles, 2x speed, 1.5x size, additive blending glow effect Phase 5 — Layer 3: Constellation Gravity - ConstellationForce.ts — D3-force in 3D: forceLink, forceManyBody, forceCenter - Link strength proportional to inter-service traffic from sceneStore - Simulation tick → updates node positions → Three.js mesh positions read each frame - Low alpha after initial settle — subtle drift, not chaotic - Scene rearranges over time as traffic patterns shift through the day Phase 5 — Performance + Controls - instancedMesh — single draw call for all service spheres - BufferGeometry particle pool — zero runtime allocation after setup - 60fps target, graceful degrade to 30fps if frame time > 20ms - WebGL detection on mount — D3 flat graph fallback if unavailable - SceneControls.tsx: orbit, filter toggles, particle toggle, constellation mode, 2D mode, reset - prefers-reduced-motion — disables all animations and particles Phase 8 — Mobile + Immersive Polish - Mobile detection on Immersive mount — show 2D D3 fallback on mobile/low GPU - Performance audit — ensure 60fps on target devices - ServicePanel polish — animations, data display, link to Portal service detail

Dev C — Onboarding + Shared Setup Owns Phase 1 monorepo setup (with everyone) and Phase 7 onboarding layer. Supports both tracks. Phases: Phase 1 (with team), Phase 7 (Onboarding), support Track A pages as needed Phase 1 — Monorepo Setup (with everyone) - Configure root package.json — Yarn 4 workspaces: ['packages/*'] - Create all four packages: portal, immersive, server, shared - Set up packages/shared — @deepiri/shared types and colorMap - docker-compose.yml — three services with hot reload - nginx.conf — routing map for all services - Root dev:all script via concurrently — one command starts everything Phase 7 — Onboarding Layer - TourOverlay.tsx — CSS clip-path spotlight, positioned tooltip, next/back/skip - Framer Motion animate spotlight movement between step targets - onboardingSteps.ts — step config: targetId, title, description, action per step - Add data-tour-id attributes to target elements across portal pages - AccessChecklist.tsx — interactive checklist: GitHub org, env vars, first clone, first run - ProgressTracker.tsx — progress bar in topbar during tour, percentage complete - localStorage persistence — { currentStep, completed, startedAt } — resumable at any step - Start Here entry in sidebar — always visible, re-enters tour from last completed step - canvas-confetti on completion, redirect to Home Support Tasks - Help Dev A with Dependency Map import from deepiri-vizult + deepiri-pkg-manager - Write @deepiri/shared types as new data shapes are identified during build - Mobile responsiveness on portal pages — sidebar bottom nav, AI sidebar bottom sheet - Accessibility pass — aria-labels, focus visible, keyboard navigation

## Delivery Summary — All Phases

| Ph. | Service | Deliverable | What ships |
| --- | --- | --- | --- |
| 1 | All | Monorepo Setup | Yarn workspaces, shared types, Docker Compose, Nginx config |
| 2 | Server | Hub Backend Server | Health API, WS relay, Immersive checker, registry, Docker watcher |
| 3 | Portal | Shell + Auth + Immersive Button | 3-column shell, login, stores, routing, conditional Enter 3D button |
| 4 | Portal | All Portal Visualizations | Event River, Dependency Map, Ops, Pulse, Sankey, Launchpad |
| 5 | Immersive | 3D Universe Scene | Galaxy + event particles + constellation gravity — isolated service |
| 6 | Portal | Cyrex AI + Workspace | Persistent streaming sidebar, AI Workspace, Persola iframe |
| 7 | Portal | Onboarding Layer | Tour overlay, access checklist, progress tracker, completion |
| 8 | All | Polish + Team Ops | Tasks/notifications migrated, performance, a11y, mobile fallbacks |

The Critical Path Phase 1 → Phase 2 (Hub Server) → Phase 3 (Portal Shell) → Phase 4 (Portal Pages). Phase 5 (Immersive) starts after Phase 2 Hub Server WebSocket is confirmed live — it can run in parallel with Phases 3 and 4. Phase 5 is the Enter 3D button payoff. Everything builds toward Phase 5 being the moment the hub stops looking like a refactor and starts looking like a product.

Final Note The conditional Immersive button is the most important UX decision in this plan. It means the hub is always fully functional — even if Immersive is never run. Portal works perfectly on its own. Immersive is a bonus that reveals itself when available. No dependencies broken. No experience degraded. Every team member at Deepiri gets what they need regardless of whether the 3D service is running.

Team Deepiri  ·  Doc 3 of 3  ·  Task Distribution